|  |  |  |  |
| --- | --- | --- | --- |
| *Tasks* | | *Completion time* | *Number of learning hours* |
| 1 | Design the interface and function of the app | 5/8/2016 | 30 |
| 2 | Learn how to build server | 30/6/2016 | 70 |
| 3 | Build server for the app | 15/8/2016 | 120 |
| 4 | Finish the feature of the app | 28/9/2016 | 150 |
| 5 | Test the app and fix bugs | 10/10/2016 | 50 |
| 6 | Add the some additional features | 20/10/2016 | 50 |
| 7 | Finish the dissertation paper | 6/11/2016 | 150 |
|  |  |  | ***Total: 620*** |